**Project Planning Phase**

**Milestone and Activity List**

**TEAM ID : PNT2022TMID26524**

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRIPTION** | **DATE** |
| **Literature Survey &**  **Information Gathering** | Literature survey on the selected project & gathering information by referring to technical  papers, research publications etc. | 10 SEPTEMBER 2022 |
| **Prepare Empathy Map** | Prepare Empathy Map Canvas to capture the user Pains & Gains, Prepare list of problem statements | 13 SEPTEMBER 2022 |
| **Ideation** | List the by organizing the  brainstorming session and prioritize the top 3 ideas  based on the feasibility & importance. | 17 SEPTEMBER 2022 |
| **Proposed Solution** | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc. | 22 SEPTEMBER 2022 |
| **Problem Solution Fit** | Prepare problem - solution fit document. | 29 SEPTEMBER 2022 |

|  |  |  |
| --- | --- | --- |
| **Solution Architecture** | Prepare a solution architecture document. | 02 OCTOBER 2022 |
| **Customer Journey** | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit). | 09 OCTOBER 2022 |
| **Functional Requirement** | Prepare the functional requirement document. | 22 OCTOBER 2022 |
| **Data Flow Diagrams** | Draw the data flow diagrams and submit for review. | 27 OCTOBER 2022 |

|  |  |  |
| --- | --- | --- |
| **Technology Architecture** | Prepare the technology Architecture Diagram. | 27 OCTOBER 2022 |
| **Prepare Milestone & Activity**  **List** | Prepare the milestones & activity list of the project. | 17 NOVEMBER 2022 |
| **Project Development -**  **Delivery of Sprint-1, 2, 3 & 4** | Develop & submit the developed code by testing it. | WORK IN PROGRESS |